HYDROBOT

AI-Powered Autonomous River Cleaning Platform

Step-by-Step Implementation Plan  |  React Native  |  13 Weeks

| 34 TASKS | 8 PHASES | 13 WEEKS | 10+ LIBRARIES |
| --- | --- | --- | --- |

| PH-01 Foundation & Architecture | Week 1 – 2 |
| --- | --- |

Establish the entire technical foundation. Everything built in later phases depends on getting this right. No UI work should begin until Phase 1 is complete.

## Step 1 — Project Initialization & TypeScript Setup

| T-001 | Project Initialization & TypeScript Setup | CRITICAL | 2 days |
| --- | --- | --- | --- |

What to do:

- Open your terminal and run the following command to create a new Expo project with TypeScript:

npx create-expo-app HydrobotApp --template expo-template-blank-typescript

cd HydrobotApp

npx expo install expo-dev-client

- Install ESLint and Prettier for code quality:

npm install --save-dev eslint prettier husky lint-staged @typescript-eslint/parser @typescript-eslint/eslint-plugin

- Open tsconfig.json and enable strict mode. Add these paths for clean imports:

// tsconfig.json

"compilerOptions": {

"strict": true,

"baseUrl": ".",

"paths": {

"@screens/*": ["src/screens/*"],

"@components/*": ["src/components/*"],

"@services/*": ["src/services/*"],

"@stores/*": ["src/stores/*"],

"@theme/*": ["src/theme/*"]

}

}

- Create a .eslintrc.js file and a .prettierrc file in the project root.

- Run npx husky install to enable pre-commit hooks so bad code is blocked before committing.

Files to create:

- tsconfig.json

- babel.config.js

- .eslintrc.js

- .prettierrc

Acceptance Criteria: Project builds cleanly. TypeScript strict mode passes. Pre-commit hooks block files with errors.

## Step 2 — Design Token System

| T-002 | Design Token System | CRITICAL | 3 days |
| --- | --- | --- | --- |

What to do:

- Install the design system libraries:

npm install @shopify/restyle nativewind react-native-paper

npx tailwindcss init

- Create src/theme/colors.ts and define your color palette:

// src/theme/colors.ts

export const colors = {

primary: '#00E5FF', // Cyan blue — main brand

surface: '#0D1B2A', // Dark navy — screen backgrounds

card: '#112240', // Slightly lighter — card backgrounds

accent: '#64FFDA', // Teal green — success, highlights

danger: '#FF6B6B', // Red — alerts, critical states

warning: '#FFA94D', // Orange — warnings

text: '#E2E8F0', // Light — primary text

textMuted: '#64748B', // Grey — secondary text

};

- Create src/theme/typography.ts with a font scale (12/14/16/20/24/32px).

- Create src/theme/spacing.ts using a 4px base grid: spacing.xs=4, sm=8, md=16, lg=24, xl=32, xxl=48.

- Create src/theme/index.ts to export a combined theme object and wrap your App with the Restyle ThemeProvider.

- Set up dark/light theme switching using React Context.

Files to create:

- src/theme/colors.ts

- src/theme/typography.ts

- src/theme/spacing.ts

- src/theme/index.ts

Acceptance Criteria: All components consume tokens. No hardcoded hex values anywhere. Dark mode switches correctly.

## Step 3 — Navigation Architecture

| T-003 | Navigation Architecture | CRITICAL | 3 days |
| --- | --- | --- | --- |

What to do:

- Install navigation libraries:

npm install @react-navigation/native @react-navigation/native-stack @react-navigation/bottom-tabs

npx expo install react-native-screens react-native-safe-area-context

- Create src/navigation/types.ts defining TypeScript types for all screen params.

- Create src/navigation/RootNavigator.tsx as the outermost navigator — it switches between Auth stack and Main stack.

- Create src/navigation/MainTabNavigator.tsx with 5 bottom tabs: Dashboard, Robot, Analytics, Map, Settings.

- Each tab should contain its own stack navigator for sub-screens (e.g. Map tab has MapScreen and MissionZoneScreen).

- Wrap the entire app in NavigationContainer inside App.tsx.

Screen hierarchy to implement:

- RootNavigator

- AuthStack  →  LoginScreen

- MainTabNavigator

- Tab 1: Dashboard  →  DashboardScreen

- Tab 2: Robot  →  ControlScreen, CameraScreen

- Tab 3: Analytics  →  AnalyticsScreen

- Tab 4: Map  →  MapScreen, MissionZoneScreen

- Tab 5: Settings  →  SettingsScreen

Acceptance Criteria: All 5 tabs navigate correctly. Back button works on all screens. Passing wrong params causes TypeScript errors.

## Step 4 — Environment & Config Management

| T-004 | Environment & Config Management | HIGH | 1 day |
| --- | --- | --- | --- |

What to do:

- Install config tools:

npm install zod react-native-config

- Create .env.development and .env.production files in the project root with your API URLs, WebSocket endpoint, and MQTT broker address.

- Create src/config/env.ts — use Zod to define a schema that validates all required env variables at app startup. If a variable is missing, throw a clear error immediately.

Acceptance Criteria: App refuses to start with missing env config. Production and development endpoints switch automatically based on build type.

| PH-02 Core UI Component Library | Week 3 – 4 |
| --- | --- |

Build every reusable UI component following atomic design. Each component is fully typed, uses design tokens, and includes a loading skeleton state.

## Step 5 — Atomic Base Components

| T-005 | Atomic Base Components | CRITICAL | 3 days |
| --- | --- | --- | --- |

What to do:

- Install Reanimated and haptics:

npx expo install react-native-reanimated

npm install react-native-haptic-feedback

- Create src/components/atoms/Button.tsx with 6 variants: primary, secondary, ghost, danger, icon, and fab. Each variant reads from the theme token system. Add a press-in scale animation using Reanimated spring (scale to 0.96 on press, spring back on release).

- Create src/components/atoms/Text.tsx with 5 variants: heading, subheading, body, caption, and mono. Each maps to the correct font size from your typography tokens.

- Create src/components/atoms/Input.tsx supporting text, numeric, and search types. Show a red border and error message when validation fails.

- Create src/components/atoms/Badge.tsx, Divider.tsx, and Spacer.tsx.

- Add haptic feedback (light impact) on all Button press events using react-native-haptic-feedback.

Acceptance Criteria: All atoms render correctly. Press animations run at 60fps. Haptic feedback triggers on button press.

## Step 6 — Robot Status Card

| T-006 | Robot Status Card | CRITICAL | 2 days |
| --- | --- | --- | --- |

What to do:

- Install SVG and Lottie:

npm install react-native-svg lottie-react-native

npx expo install expo-battery

- Create src/components/robot/BatteryGauge.tsx — draw an SVG arc gauge. The arc fills from 0 to 100% and changes color: green above 50%, orange 20-50%, red below 20%.

- Create src/components/robot/RobotStatusCard.tsx displaying: robot name, connection status dot (green/red), battery arc gauge, current mission status, and last-seen timestamp.

- Add a pulsing animation to the connection status dot using Reanimated withRepeat and withTiming.

- Add a skeleton loading state — show grey animated shimmer rectangles while data is being fetched.

- Add a card entrance animation: fade in + slide up using Reanimated entering prop.

Acceptance Criteria: Card renders with live mock data. Animation runs at 60fps. Skeleton shows during data fetch.

## Step 7 — Sensor Data Charts

| T-007 | Sensor Data Charts | CRITICAL | 4 days |
| --- | --- | --- | --- |

What to do:

- Install charting libraries:

npm install victory-native-xl @shopify/react-native-skia date-fns

npm install react-native-gesture-handler

- Create src/components/charts/SensorLineChart.tsx for pH trend data using Victory Native XL CartesianChart. This renders on the UI thread via Skia — it will not cause JS jank.

- Create src/components/charts/SensorAreaChart.tsx for turbidity data with a gradient fill below the line.

- Create src/components/charts/GaugeChart.tsx — a circular gauge for real-time temperature display.

- Create src/components/charts/TimeRangeSelector.tsx — a row of buttons for 1H / 6H / 24H / 7D time range selection. Selected button should be highlighted.

- All charts must support smooth pan and pinch-to-zoom gestures.

Acceptance Criteria: Charts render 500+ data points without dropping frames. Touch pan and zoom work correctly. Time range filter fetches the correct data window.

## Step 8 — Haptic Joystick Controller

| T-008 | Haptic Joystick Controller | HIGH | 3 days |
| --- | --- | --- | --- |

What to do:

- Create src/components/controls/Joystick.tsx — a circular touch area 240px in diameter. The inner thumb is 60px.

- Use React Native Gesture Handler Pan gesture to track finger position. Clamp thumb movement to a 100px radius from center.

- Implement a 20px dead zone — if the thumb is within 20px of center, treat it as neutral (no movement command sent).

- Add optional 8-directional snap mode: snap thumb angle to the nearest 45 degree increment.

- Emit robot control commands 20 times per second (every 50ms) using a setInterval that reads the current shared values.

- Trigger haptic feedback (light impact) each time the snap direction changes.

- Animate the thumb back to center using a spring animation when the finger is lifted.

- Create src/components/controls/SpeedSlider.tsx — a vertical slider for speed 0–100%.

Acceptance Criteria: Joystick returns to center on release. Haptics trigger on direction change. Command emits at 20Hz while active.

## Step 9 — Toast Notifications & Alert Components

| T-009 | Toast Notifications & Alert Components | HIGH | 2 days |
| --- | --- | --- | --- |

What to do:

- Install toast library:

npm install react-native-toast-message

- Configure 4 toast types: critical (red), warning (orange), info (blue), success (green). Each has a matching icon.

- Toasts slide in from the top in 200ms, auto-dismiss after 4 seconds with a visible countdown progress bar, and can be dismissed by swiping up.

- Create src/components/notifications/AlertDrawer.tsx — a bottom sheet that slides up to show the full alert list. Each row shows: severity icon, message, robot ID, and timestamp. Tap a row to see full detail.

Acceptance Criteria: Toast appears within 200ms. Progress bar is visible. Swipe dismiss works. Alert count badge on tab icon updates in real time.

| PH-03 Real-Time Communication Engine | Week 5 – 6 |
| --- | --- |

Build the bidirectional communication layer. Commands must reach the robot within 50ms. Sensor data must stream reliably even on poor connections.

## Step 10 — WebSocket Service

| T-010 | WebSocket Service Layer | CRITICAL | 3 days |
| --- | --- | --- | --- |

What to do:

- Install WS libraries:

npm install reconnecting-websocket @stomp/stompjs eventemitter3

- Create src/services/ws/WebSocketService.ts as a singleton class. It should expose: connect(url), disconnect(), send(event, payload), and on(event, handler).

- Implement auto-reconnect using ReconnectingWebSocket with exponential backoff: first retry after 1 second, then 2s, 4s, 8s, capping at 30 seconds.

- Create a connection state machine with 4 states: DISCONNECTED, CONNECTING, CONNECTED, RECONNECTING. Emit state change events so the UI can show a connection indicator.

- Create a message queue in src/services/ws/MessageQueue.ts — if send() is called while disconnected, store the message. When connection is restored, replay all queued messages in order.

- Add a heartbeat: send a ping message every 5 seconds. If no pong is received within 3 seconds, force a reconnect.

- Measure round-trip latency on each ping/pong cycle and store it so the UI can display it.

Acceptance Criteria: App recovers from a network drop within 5 seconds. Queued commands replay after reconnect. Latency is displayed in the control screen.

## Step 11 — MQTT Sensor Telemetry

| T-011 | MQTT Sensor Telemetry | CRITICAL | 3 days |
| --- | --- | --- | --- |

What to do:

- Install MQTT:

npm install mqtt

- Create src/services/mqtt/MQTTService.ts. Connect to your MQTT broker and subscribe to sensor topics.

- Use this topic structure:

hydrobot/{robotId}/sensors/ph → pH readings

hydrobot/{robotId}/sensors/turbidity → turbidity readings

hydrobot/{robotId}/sensors/temperature → temperature readings

hydrobot/{robotId}/sensors/tds → TDS readings

hydrobot/{robotId}/status → robot online/offline status

hydrobot/{robotId}/alerts → alert events

- Use QoS level 1 for sensor data (at least once delivery). Use QoS level 2 for commands (exactly once delivery).

- Create src/services/mqtt/parsers.ts to parse each incoming message payload and validate it using Zod schemas before dispatching to the store.

- Deduplicate messages — if the same message ID arrives twice, discard the duplicate.

Acceptance Criteria: Sensor readings update every 500ms. No duplicate messages are processed. Service reconnects automatically after broker restart.

## Step 12 — Zustand State Management

| T-012 | State Management — Zustand Stores | CRITICAL | 3 days |
| --- | --- | --- | --- |

What to do:

- Install Zustand and Immer:

npm install zustand immer react-native-mmkv

- Create src/stores/robotStore.ts — manages: connection status, battery level, current mode (MANUAL/AUTO), speed, heading, and GPS position.

- Create src/stores/sensorStore.ts — manages: current pH, turbidity, temperature, TDS readings plus a rolling 24-hour history array for each sensor. Add alert threshold values.

- Create src/stores/alertStore.ts — manages: alert list, unread count, and severity distribution. Expose actions: addAlert, markRead, markAllRead, clearAll.

- Create src/stores/missionStore.ts — manages: current mission state, waypoints, route trail, and cleaning coverage percentage.

- Create src/stores/uiStore.ts — manages: which modal is open, loading states, currently selected robot ID in fleet view.

- Use Immer middleware so you can write mutable-looking state updates. Persist critical stores (robot, sensor) to MMKV so the last known values survive an app restart.

Acceptance Criteria: Store updates only re-render subscribed components. State persists across app restarts. No unnecessary re-renders.

## Step 13 — REST API Layer

| T-013 | REST API Layer with TanStack Query | HIGH | 2 days |
| --- | --- | --- | --- |

What to do:

- Install API libraries:

npm install @tanstack/react-query axios axios-retry

- Create src/services/api/client.ts — configure an axios instance with your base URL, a 10-second timeout, and request/response interceptors that automatically attach the JWT auth token to every request and handle 401 responses by refreshing the token.

- Create src/services/api/hooks/useRobotData.ts — a React Query hook that fetches the current robot state. Set staleTime to 30 seconds so the UI shows cached data while refreshing in background.

- Create src/services/api/hooks/useSensorHistory.ts — a hook that accepts a sensor type and time range, fetches historical data, and caches it with React Query.

- Configure axios-retry with 3 retries, exponential backoff, and do NOT retry on 4xx errors (only network failures and 5xx).

Acceptance Criteria: API calls retry automatically on network failure. Stale data is displayed while fresh data loads. Auth token refreshes without user action.

| PH-04 Screen Implementation | Week 7 – 8 |
| --- | --- |

Build all 8 application screens by composing the components from Phase 2 and wiring them to the live data from Phase 3.

## Step 14 — Dashboard Screen

| T-014 | Dashboard Screen | CRITICAL | 3 days |
| --- | --- | --- | --- |

What to do:

- Install FlashList and gradient:

npm install @shopify/flash-list react-native-linear-gradient

- Create src/screens/Dashboard/DashboardScreen.tsx. The layout from top to bottom is: robot status grid (2 columns, up to 6 robot cards), today's mission summary card, water quality index ring chart, and a recent alerts strip showing the last 5 alerts.

- Add a floating action button (FAB) in the bottom-right corner. When tapped, it expands into 3 quick actions: Start Mission, Emergency Stop, Return to Base. Animate the expansion using Reanimated.

- Implement pull-to-refresh — pulling down triggers a refetch of all dashboard data with a custom animated refresh indicator.

- Stagger the entrance animations of all cards — each card fades in and slides up 80ms after the previous one.

Acceptance Criteria: Dashboard loads under 1.5 seconds. Pull-to-refresh works. FAB expands/collapses correctly. 6-robot grid scrolls smoothly.

## Step 15 — Robot Control Screen

| T-015 | Robot Control Screen | CRITICAL | 4 days |
| --- | --- | --- | --- |

What to do:

- Install keep-awake:

npx expo install expo-keep-awake

- Create src/screens/Control/ControlScreen.tsx. The screen is split into two halves: left side contains the joystick, right side contains the speed slider.

- Above the controls, add a telemetry strip showing live values: current speed (km/h), compass heading (degrees), motor power (%), and signal latency (ms). These update every 500ms from the robot store.

- Add a mode selector at the top: MANUAL, AUTO, NAVIGATE buttons. When switching modes, send the mode change command via WebSocket and animate the active button.

- Add a large red EMERGENCY STOP button at the top right. It requires a 2-second hold to activate — show a circular fill animation during the hold. This prevents accidental activation.

- Show a connection quality badge in the top left corner: GOOD (green, latency < 80ms), FAIR (orange, 80-200ms), POOR (red, > 200ms).

- Call expo-keep-awake's activateKeepAwakeAsync() when this screen is mounted and deactivateKeepAwakeAsync() on unmount so the screen never dims during robot operation.

Acceptance Criteria: Commands send within 50ms of joystick input. Emergency stop works on poor connection. Screen stays awake throughout.

## Step 16 — Water Analytics Screen

| T-016 | Water Analytics Screen | HIGH | 3 days |
| --- | --- | --- | --- |

What to do:

- Install bottom sheet:

npm install @gorhom/bottom-sheet

- Create src/screens/Analytics/AnalyticsScreen.tsx with 4 sensor panels in a scrollable view. Each panel has a chart, current value, unit label, and a status badge (NORMAL / CAUTION / CRITICAL).

- Add the TimeRangeSelector component at the top — when a range is selected, refetch historical data for all 4 sensors.

- Create src/screens/Analytics/ThresholdSheet.tsx as a bottom sheet that slides up when the user taps a sensor's status badge. It allows editing the caution and critical threshold values for that sensor.

- Add a Pollution Index card at the top — a composite score calculated from all 4 sensors, displayed as a color-coded ring chart (green/yellow/red).

- Add an Export button that generates a CSV string of the current sensor data and shares it using the native share sheet.

Acceptance Criteria: All 4 charts render live data. Changing time range fetches correct history. Export produces a valid CSV file.

## Step 17 — Live Map & GPS Tracking Screen

| T-017 | Live Map & GPS Tracking Screen | HIGH | 4 days |
| --- | --- | --- | --- |

What to do:

- Install map libraries:

npm install react-native-maps react-native-geolocation-service @turf/turf

- Create src/screens/Map/MapScreen.tsx. Set the map to dark satellite style as the default.

- Add a robot position marker. The marker should show the robot's heading as a directional arrow that rotates smoothly using Reanimated when the heading changes.

- Draw a polyline showing the robot's route history. The line should have a gradient — older sections are dimmer, recent sections are bright cyan.

- Draw a semi-transparent polygon showing the area that has been cleaned. Use Turf.js to calculate the covered area in square meters and display it in an info bar.

- Create src/screens/Map/MissionZoneDrawer.tsx — a mode where the user taps the map to place waypoints. When 3 or more waypoints are placed, show a polygon preview. A Confirm button sends the waypoints as a mission plan to the robot via WebSocket.

- Add a map style toggle button in the top-right corner to switch between satellite, street, and dark modes.

Acceptance Criteria: Robot position updates every 1 second. Coverage polygon calculates correctly. Mission zone drawing works with 3+ waypoints.

## Step 18 — Camera & AI Detection Screen

| T-018 | Camera & AI Detection Screen | HIGH | 3 days |
| --- | --- | --- | --- |

What to do:

- Install camera and AI libraries:

npm install react-native-vision-camera react-native-fast-tflite

- Create src/screens/Camera/CameraScreen.tsx. Use Vision Camera's useCamera hook to open the rear camera in a full-screen view.

- Load the YOLOv8 TFLite model from the assets folder using react-native-fast-tflite with GPU delegate for maximum performance.

- Create a frame processor using useFrameProcessor that runs inference on every camera frame. Parse the model output to get bounding boxes, class indices, and confidence scores. Filter out any detections below 50% confidence.

- Create src/screens/Camera/DetectionOverlay.tsx — a Skia canvas layered on top of the camera. For each detection, draw a rounded rectangle bounding box and a label chip showing the class name (Plastic, Bottle, Debris, Foam, Organic) and confidence percentage.

- Add a HUD in the top corner showing the count of detected objects in the current frame.

- Add a confidence threshold slider so users can adjust the minimum confidence level.

- Add a torch toggle button and a pinch-to-zoom gesture on the camera.

Acceptance Criteria: Camera opens in under 500ms. Bounding boxes track objects without flickering. Captures save to device gallery.

## Step 19 — Alerts Screen

| T-019 | Alerts & Notifications Screen | MEDIUM | 2 days |
| --- | --- | --- | --- |

What to do:

- Create src/screens/Alerts/AlertsScreen.tsx. Use FlashList to render the alert feed grouped by date (Today, Yesterday, Earlier).

- Add a filter bar at the top with 4 buttons: ALL, CRITICAL, WARNING, INFO. Tapping a filter instantly shows only alerts of that type.

- Each alert row shows: a severity icon (colored circle), the alert message, robot ID, and a relative timestamp (e.g. 3 minutes ago). Use date-fns for timestamp formatting.

- Add swipe-to-dismiss on each row using Gesture Handler. The row slides left revealing a delete action, then animates out when dismissed.

- Tapping any row opens a bottom sheet with full detail: exact timestamp, robot ID, sensor readings at the time of the alert, and a Suggested Action text.

- Add a Clear All button in the header. When tapped, animate all rows out with a stagger effect before clearing the list.

Acceptance Criteria: 100 alerts render without any dropped frames. Swipe-to-dismiss animates correctly. Filter switches instantly. Badge on tab icon clears when screen is visited.

## Step 20 — Fleet Management Screen

| T-020 | Fleet Management Screen | MEDIUM | 2 days |
| --- | --- | --- | --- |

What to do:

- Create src/screens/Fleet/FleetScreen.tsx. Add a toggle in the header to switch between grid view (2-column) and list view.

- Each robot item shows: robot name, status indicator (online/offline/charging), battery percentage, current task, and signal strength bars.

- Implement multi-select mode — long-pressing any robot activates multi-select. A checkmark appears on selected robots. A batch command bar slides up from the bottom showing: Charge All, Return All, Emergency Stop All buttons.

- Tapping a robot in normal mode navigates to a robot detail screen showing its full telemetry.

- Add a sort button to sort robots by: status (online first), battery level (lowest first), or last active time.

Acceptance Criteria: Grid and list modes both work. Multi-select batch commands dispatch to all selected robots. All sort options work correctly.

## Step 21 — Settings Screen

| T-021 | Settings Screen | LOW | 2 days |
| --- | --- | --- | --- |

What to do:

- Install secure storage and biometrics:

npx expo install expo-secure-store expo-local-authentication

- Create src/screens/Settings/SettingsScreen.tsx with 5 sections: Connection, Notifications, Display, Security, and About.

- Connection section: editable fields for WebSocket URL, MQTT broker address, and Robot ID. Changing any field triggers an automatic reconnect.

- Notifications section: toggle switches for each alert type (Battery Low, Obstacle, Sensor Failure, Mission Complete). Each type has an individual enable/disable toggle.

- Security section: a toggle to enable biometric lock on app resume. When enabled, the app prompts Face ID or fingerprint after being backgrounded for more than 30 seconds.

- Store all settings securely using expo-secure-store. Settings must survive app restarts.

Acceptance Criteria: Settings persist after app restart. Biometric lock triggers correctly. Connection URL change triggers reconnect without restarting the app.

| PH-05 AI & Computer Vision | Week 9 – 10 |
| --- | --- |

Integrate on-device machine learning for real-time trash classification. The model runs on the device GPU — detection latency target is under 35ms with no cloud round-trip.

## Step 22 — TFLite Model Integration

| T-022 | TFLite Model Integration | HIGH | 3 days |
| --- | --- | --- | --- |

What to do:

- Place your quantized YOLOv8n INT8 model file at assets/models/yolov8n_trash.tflite. The model should be under 8MB.

- Create src/ai/detector.ts — load the model at app startup using react-native-fast-tflite with GPU delegate enabled. Cache the model instance so it is only loaded once.

- Create src/ai/nms.ts implementing Non-Maximum Suppression — filter overlapping bounding boxes so only the highest-confidence box per object is kept.

- Create src/ai/labels.ts mapping class indices to human-readable labels: 0=Plastic, 1=Bottle, 2=Debris, 3=Foam, 4=Organic.

- The detector input should be a 640x640 RGB image tensor. The output is decoded bounding boxes with confidence scores and class probabilities.

- Filter all detections below 0.5 confidence after NMS before returning results.

Acceptance Criteria: Inference completes in under 35ms on a mid-range device. JS thread is never blocked. Class labels map correctly to all 5 categories.

## Step 23 — Detection Overlay Rendering

| T-023 | Detection Overlay Rendering | HIGH | 2 days |
| --- | --- | --- | --- |

What to do:

- Install Skia:

npx expo install @shopify/react-native-skia

- Create src/components/camera/DetectionCanvas.tsx — a React Native Skia Canvas positioned absolutely over the camera view with the same dimensions as the screen.

- For each detection, draw a rounded rectangle bounding box using Skia RoundedRect. Use class-specific colors: Plastic=cyan, Bottle=orange, Debris=red, Foam=purple, Organic=green.

- Draw a filled label chip above each box showing the class name and confidence as a percentage (e.g. Bottle 87%).

- Animate box positions between frames — instead of jumping, boxes should interpolate smoothly to their new positions using Reanimated shared values, making tracking look smooth.

- Show a detection count HUD in the top-right corner: total objects detected in the current frame.

Acceptance Criteria: Boxes render without flickering. Colors are correct per class. Labels are readable at all box sizes. Smooth tracking between frames.

## Step 24 — Detection History & Analytics

| T-024 | Detection History & Analytics | MEDIUM | 2 days |
| --- | --- | --- | --- |

What to do:

- Create a detection logger that saves each detection event to WatermelonDB locally. Each record stores: timestamp, detected class, confidence score, GPS coordinates, and robot ID.

- Create a Detection History screen showing a list of past detections with thumbnail captures where available.

- Add a class distribution chart (pie chart using Victory Native XL) showing the percentage breakdown of detected classes.

- Add an Export button that serializes the detection log to JSON and shares it via the native share sheet.

Acceptance Criteria: History persists across app restarts. Chart shows correct class distribution. Export produces valid JSON.

| PH-06 Backend & Cloud Services | Week 10 – 11 |
| --- | --- |

Connect to backend for auth, history, and push notifications. The app must degrade gracefully offline — all critical features work without internet.

## Step 25 — Authentication System

| T-025 | Authentication System | CRITICAL | 2 days |
| --- | --- | --- | --- |

What to do:

- Install auth libraries:

npx expo install expo-auth-session expo-secure-store expo-local-authentication

- Create src/services/auth/AuthService.ts. On login, receive an access token (15-minute TTL) and a refresh token (7-day TTL) from the API. Store the access token in memory only. Store the refresh token in SecureStore.

- Add an axios interceptor that automatically calls the refresh endpoint when a 401 response is received, updates the access token in memory, and retries the original request — all transparently without any user action.

- Implement auto-logout after 30 minutes of app inactivity. Use AppState to detect when the app goes to background and start the idle timer.

- Create src/screens/Auth/LoginScreen.tsx with email and password fields. Add a Biometric Login button that appears if biometrics are enrolled on the device.

- On app resume, if biometric lock is enabled in Settings, prompt biometric authentication before allowing app use.

Acceptance Criteria: Token refreshes silently without user action. Biometric works on iOS Face ID and Android fingerprint. Auto-logout fires after 30 minutes idle.

## Step 26 — Offline-First Local Database

| T-026 | Offline-First Local Database | HIGH | 3 days |
| --- | --- | --- | --- |

What to do:

- Install offline storage:

npm install @nozbe/watermelondb react-native-mmkv @react-native-community/netinfo

- Define the WatermelonDB schema in src/database/schema.ts with these tables: Robot, SensorReading, Mission, Alert, and DetectionEvent.

- Create a model class file for each table in src/database/models/.

- Implement the write-local-first pattern: all new data is written to WatermelonDB first, then synced to the server when connectivity is available.

- Create src/services/sync/SyncService.ts — use WatermelonDB's synchronize() function to pull server changes and push local changes. Run sync every 60 seconds when online.

- Use NetInfo to monitor connectivity. When the app goes from offline to online, trigger an immediate sync.

- Use MMKV for fast storage of preferences, config values, and the last-known connection state.

Acceptance Criteria: App is fully functional offline. Sync queue replays correctly when connectivity is restored. No data is lost on disconnect.

## Step 27 — Push Notifications

| T-027 | Push Notifications | HIGH | 2 days |
| --- | --- | --- | --- |

What to do:

- Install notification libraries:

npx expo install expo-notifications

npm install @notifee/react-native

- Create 2 notification channels using Notifee: CRITICAL (high importance, makes sound, shows on lock screen) for battery/obstacle/sensor failures, and STANDARD (default importance) for mission completion and informational events.

- When a critical alert arrives via MQTT, display a rich notification immediately using Notifee. Include action buttons: Dismiss and Navigate to Robot.

- Handle notification tap events — tapping a notification should deep-link the user directly to the relevant screen (e.g. tapping a low battery alert opens the Fleet screen filtered to that robot).

- Register for push notifications on app launch using expo-notifications. Send the Expo push token to your backend so it can send server-initiated notifications.

Acceptance Criteria: Critical alerts wake the device. Notification action buttons work. Tapping a notification navigates to the correct screen.

| PH-07 Performance & Polish | Week 11 – 12 |
| --- | --- |

Optimize every interaction, eliminate jank, and add the micro-animations that separate a demo from a professional product.

## Step 28 — FlashList Migration & Image Performance

| T-028 | List Performance — FlashList Migration | HIGH | 2 days |
| --- | --- | --- | --- |

What to do:

- Install performance libraries:

npm install @shopify/flash-list react-native-fast-image

- Replace every FlatList in the app with FlashList. For each FlashList, measure the average rendered item height and set estimatedItemSize accurately — this is critical for FlashList performance.

- Set recycleItems={true} on all FlashList instances to enable view recycling.

- Replace every Image component that loads from a URL with FastImage. Set cache priority to HIGH for robot status images and NORMAL for history thumbnails.

- Open the React Native DevTools Profiler and measure all list renders. No list frame should take more than 16ms to render.

Acceptance Criteria: No dropped frames during list scroll. FastImage caches images correctly on first load. All list renders are under 16ms.

## Step 29 — Animation & Micro-Interaction Polish

| T-029 | Animation & Micro-Interaction Polish | HIGH | 3 days |
| --- | --- | --- | --- |

What to do:

- Install animation libraries:

npm install moti lottie-react-native

- Add a Skeleton shimmer component using Moti's MotiView with a looping opacity animation. Apply it to all cards while data is loading.

- Add staggered entrance animations to all list items and card grids. Each item fades in and slides up, with a 60ms delay between each item.

- Add a draw animation to all charts — on first render, the chart line animates from left to right over 800ms.

- Add Lottie animations for empty states (no robots online, no alerts) and success/error feedback after actions.

- Review every button, card, and interactive element — ensure all have press feedback using Reanimated spring scale (0.96 on press).

- Confirm all animations use Reanimated or Moti — never Animated API or JS-driven animations. All animations must run on the UI thread.

Acceptance Criteria: All animations run at 60fps. No animations run on the JS thread. Lottie plays correctly on both iOS and Android.

## Step 30 — Bundle & Startup Optimization

| T-030 | Bundle & Startup Optimization | MEDIUM | 2 days |
| --- | --- | --- | --- |

What to do:

- Install splash screen and font tools:

npx expo install expo-splash-screen expo-font

- Keep the splash screen visible manually during startup. Hide it only after: fonts are loaded, the first API call has resolved, and the navigation container is ready. This prevents a flash of unstyled content.

- Lazy-load non-critical screens using React.lazy wrapped in Suspense. The Fleet, Camera, and Detection History screens are good candidates — they are not shown on first open.

- Enable Hermes engine in app.json (jsEngine: hermes). This reduces JS startup time by approximately 30%.

- Load the AI TFLite model lazily only when the Camera screen is first opened, not at app startup.

- Measure cold start time on a mid-range Android device. Target: under 2 seconds from tap to interactive dashboard.

Acceptance Criteria: Cold start under 2 seconds on a mid-range device. App bundle under 25MB. Splash screen hides smoothly with no white flash.

| PH-08 Testing & Production Deployment | Week 12 – 13 |
| --- | --- |

Comprehensive testing, crash monitoring, CI/CD pipeline, and App Store release. An app without tests and monitoring is not production-ready regardless of features.

## Step 31 — Unit & Component Testing

| T-031 | Unit & Component Testing | HIGH | 3 days |
| --- | --- | --- | --- |

What to do:

- Install testing libraries:

npm install --save-dev jest @testing-library/react-native @testing-library/jest-native msw

- Write unit tests for all 5 Zustand stores. Test every action: does addAlert() correctly increment the unread count? Does updateBattery() clamp values between 0 and 100? Does clearAll() reset the array?

- Write unit tests for all service classes: AuthService, WebSocketService, MQTTService, SyncService. Test connection handling, error cases, and reconnect logic.

- Write component tests for all atoms and key molecules using React Native Testing Library. Test that Button triggers onPress. Test that AlertItem renders the correct severity icon.

- Configure MSW to intercept all axios/fetch calls in tests. Return mock API responses so tests are fully isolated from the network.

- Run coverage: npx jest --coverage. Achieve 80%+ coverage on src/stores and src/services.

Acceptance Criteria: 80%+ coverage on stores and services. All component tests pass. MSW mocks are used consistently — no real network calls during tests.

## Step 32 — E2E Testing with Detox

| T-032 | End-to-End Testing with Detox | MEDIUM | 2 days |
| --- | --- | --- | --- |

What to do:

- Install and configure Detox:

npm install --save-dev detox

npx detox init

- Write an E2E test for the login flow: launch app, enter email and password, tap Login, verify dashboard is visible.

- Write an E2E test for dashboard loading: verify all 5 tabs are present, pull-to-refresh triggers and completes.

- Write an E2E test for the alert flow: tap an alert in the list, verify the detail sheet opens, swipe to dismiss, verify the alert is removed.

- Write an E2E test for settings: navigate to Settings, change the WebSocket URL, tap back, verify the new URL is displayed.

- Configure Detox to run on both iOS Simulator and Android Emulator in CI.

Acceptance Criteria: All 4 critical E2E flows pass on both platforms. E2E suite completes in under 15 minutes in CI.

## Step 33 — Crash Monitoring & Analytics

| T-033 | Crash Monitoring with Sentry | HIGH | 1 day |
| --- | --- | --- | --- |

What to do:

- Install Sentry and OTA updates:

npm install @sentry/react-native

npx expo install expo-updates

- Initialize Sentry in App.tsx with your DSN. Enable source map upload in your EAS build config so crash stack traces show original TypeScript source lines, not minified code.

- Add custom breadcrumbs for important events: WebSocket connected, WebSocket disconnected, MQTT message received, navigation screen change, and robot command sent. These appear in Sentry crash reports to help diagnose what led to a crash.

- Add performance monitoring: measure API call durations and report them as Sentry transactions. Flag any call that takes over 3 seconds as a slow transaction.

- Configure EAS Update in app.json to enable over-the-air JavaScript updates. This allows you to push bug fixes without going through App Store review.

Acceptance Criteria: Crash reports appear in Sentry with readable TypeScript stack traces. Performance slow transactions are flagged. OTA update pushes successfully.

## Step 34 — CI/CD Pipeline & App Store Deployment

| T-034 | CI/CD Pipeline & App Store | HIGH | 2 days |
| --- | --- | --- | --- |

What to do:

- Install EAS CLI:

npm install --save-dev eas-cli

npx eas build:configure

- Create .github/workflows/ci.yml — triggered on every pull request: run ESLint, run TypeScript type-check, run Jest unit tests. The PR is blocked from merging if any step fails.

- Create .github/workflows/deploy.yml — triggered on every merge to main: run E2E tests, then run npx eas build --platform all --profile production --non-interactive, then run npx eas submit to automatically upload to TestFlight (iOS) and Google Play Internal (Android).

- Configure eas.json with 3 build profiles: development (uses expo-dev-client, debug build), preview (standalone build for internal testing), and production (optimized, signed release build).

- Set up semantic versioning — use commitlint to enforce conventional commits (feat:, fix:, chore:). Use standard-version to automatically bump version numbers and generate a CHANGELOG.md on each release.

- Store all secrets (EXPO_TOKEN, APPLE_ID, GOOGLE_PLAY_KEY, SENTRY_DSN) as GitHub Actions repository secrets. Never hardcode them.

Acceptance Criteria: PR pipeline completes in under 10 minutes. Merge to main triggers a TestFlight build. Version bumps automatically. CHANGELOG is generated.

# Summary — All 34 Tasks

| ID | Phase | Task | Effort | Priority |
| --- | --- | --- | --- | --- |
| T-001 | PH-01 | Project Initialization & TypeScript Setup | 2 days | CRITICAL |
| T-002 | PH-01 | Design Token System | 3 days | CRITICAL |
| T-003 | PH-01 | Navigation Architecture | 3 days | CRITICAL |
| T-004 | PH-01 | Environment & Config Management | 1 day | HIGH |
| T-005 | PH-02 | Atomic Base Components | 3 days | CRITICAL |
| T-006 | PH-02 | Robot Status Card | 2 days | CRITICAL |
| T-007 | PH-02 | Sensor Data Charts | 4 days | CRITICAL |
| T-008 | PH-02 | Haptic Joystick Controller | 3 days | HIGH |
| T-009 | PH-02 | Toast Notifications & Alert Components | 2 days | HIGH |
| T-010 | PH-03 | WebSocket Service Layer | 3 days | CRITICAL |
| T-011 | PH-03 | MQTT Sensor Telemetry | 3 days | CRITICAL |
| T-012 | PH-03 | Zustand State Management | 3 days | CRITICAL |
| T-013 | PH-03 | REST API Layer — TanStack Query | 2 days | HIGH |
| T-014 | PH-04 | Dashboard Screen | 3 days | CRITICAL |
| T-015 | PH-04 | Robot Control Screen | 4 days | CRITICAL |
| T-016 | PH-04 | Water Analytics Screen | 3 days | HIGH |
| T-017 | PH-04 | Live Map & GPS Tracking Screen | 4 days | HIGH |
| T-018 | PH-04 | Camera & AI Detection Screen | 3 days | HIGH |
| T-019 | PH-04 | Alerts Screen | 2 days | MEDIUM |
| T-020 | PH-04 | Fleet Management Screen | 2 days | MEDIUM |
| T-021 | PH-04 | Settings Screen | 2 days | LOW |
| T-022 | PH-05 | TFLite Model Integration | 3 days | HIGH |
| T-023 | PH-05 | Detection Overlay Rendering | 2 days | HIGH |
| T-024 | PH-05 | Detection History & Analytics | 2 days | MEDIUM |
| T-025 | PH-06 | Authentication System | 2 days | CRITICAL |
| T-026 | PH-06 | Offline-First Local Database | 3 days | HIGH |
| T-027 | PH-06 | Push Notifications | 2 days | HIGH |
| T-028 | PH-07 | FlashList Migration & Image Performance | 2 days | HIGH |
| T-029 | PH-07 | Animation & Micro-Interaction Polish | 3 days | HIGH |
| T-030 | PH-07 | Bundle & Startup Optimization | 2 days | MEDIUM |
| T-031 | PH-08 | Unit & Component Testing | 3 days | HIGH |
| T-032 | PH-08 | E2E Testing with Detox | 2 days | MEDIUM |
| T-033 | PH-08 | Crash Monitoring with Sentry | 1 day | HIGH |
| T-034 | PH-08 | CI/CD Pipeline & App Store Deployment | 2 days | HIGH |

Total: 34 tasks across 8 phases over 13 weeks. Complete phases in order — each phase provides the building blocks for the next. Never skip a CRITICAL task.